Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 10/16/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Sprint planning	Start auction	Remembering Django
Elijiah Blake	Sprint planning	Add items to auction / edit items	Hubris
Connor Osborne	Sprint planning	Account creation	Homework for other classes / “and I’m lazy”-Connor2019
Benji Stewart	Sprint planning	View items available page	I’m not good at Javascript / Homework for other classes

# Burndown

# Screenshot of your project board