Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 10/16/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Nothing	Do the start auction and user profile	Familiarity with Django and homework from other classes
Elijiah Blake	Finished the Sprint Planning updates	Get a functional upload to the database for the Items information	Managin communications with other team members who are updating the database
Connor Osborne	Fixed the URL paths and connections for logins	Make the password recovery page	Homework for other classes / “and I’m lazy”-Connor2019
Benji Stewart	Nothing	Finish the front end interface for the Item view page	Homework from other classes / Debugging won’t be able to be done for the front end to back end functionality until Elijah is done with his part

# Burndown

# Screenshot of your project board