Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 10/18/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Got django working	User profile page	Homework from other classes
Elijiah Blake	Nothing	Finish the add items page	Homework from other classes / work schedule because of a deadline coming up
Connor Osborne	Password recovery / Part of the account activation	All account creating stuff done	Using the Outlook server
Benji Stewart	Finished up the navigation bar for the page and some of the layout schematics / Half of the notification dropdown	Work on favorite items page or current bids page	Need database test info / General javascript knowledge

# Burndown

# Screenshot of your project board