Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 11/6/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Worked on Profile page	Finish User profile page	Django
Elijiah Blake	Got stuck on other homework	Finish the add items page	Homework from other classes / work schedule because of a deadline coming up
Connor Osborne	We have an email account that sends emails for profile activation	Make activation work	Homework
Benji Stewart	Not since monday	Work on favorite items page or current bids page	Need database test info / General javascript knowledge

# Burndown

# Screenshot of your project board