Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 11/13/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	finished the profile page and started working on the starting auction	will finish the start auction and pull another issue to work on	Ranch / (food sickness)
Elijiah Blake	Varified the Django admin page functionality for the add items / Got most of the details view page done	Finish details view page	Homework from other classes / work schedule because of a deadline coming up / HACKUSU
Connor Osborne	User Id / refactoring login info	Make the favorites list model for the databse	Other members parts so they can be incorporated together.
Benji Stewart	Got the navigation pop down menu and get items from the database	Get the images displaying correctly and do the favorites page

# Burndown

# Screenshot of your project board