Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 11/18/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Not since last	Finish start auction	Homework
Elijiah Blake	Got research done for unit tests in Django and worte two tests that work for the urls.py file	Finish the unit tests	An exam and 2 OTHER final projects due this wekk
Connor Osborne	Favorites model and view mostly done but not tested ;)	Get favorites tested and confirmed working	Homework in other classes
Benji Stewart	Not	Final projects for other classes	A presentation in another class

# Burndown

# Screenshot of your project board