Daily Scrum or Standup Meeting
Team name: Marianas Trench
Scrum Master: Benji Stewart
Date: 11/20/19

Team Member	What did you do since the last scrum?	What do you plan to do before the next scrum?	What obstacles do you have?
Errick Aliifua	Not since last	Finish start auction	Time
Elijiah Blake	Not since last time	Finish the view items page	final projects due this wekk
Connor Osborne	Updated databse models	Make sure pages all link correctly	Other classwork
Benji Stewart	Not since last time	Fix Images redering	Knowledge of django framework / Bugs

# Burndown

# Screenshot of your project board